**Minutes:**

* **Project plan:**

1. Software to simulate the traffic not for controlling the traffic.
2. Deliverables: not only class all technical manual document, structure of file. Like text or binary.
3. Non-Deliverables: No support then lifelong.
4. Time Constraints: In terms of hour not month for all people.
5. Risk: risk may be somebody gets ill and that we are student not professional. Not exam and loss of files.
6. Project management: some many ec some many working hours.

* **Next week final version of project plan.**
* **About URS:**
* Use cases: instead of using term map use crossroad map.
* Star and pause two separate use case.
* Flow diagram: no need.
* User interface: no menu better to have menu bar. Save as and save.
* Crossing in middle no need to specify, only for edge
* Remove modify crossroad.
* Is it possible to rotating cross road??
* **Limitations:**

Only one type of vehicle.

Specify maximum nr of car.

Limitations will be specified later.

Speed 50 is fine for car.

* **Next meeting :Test plan**

Put crossroad map, start stimulation, etc.