# Project Phasing

*Design*

*Initiation*

*Building*

*Deploying*

*Testing*

Test the system

Build the application

Design the application

Start-up the project

Deploy the system

Write the user manual

***M3***

***M4***

***M5***

***M1***

***M2***

Deliverables for milestone **M1** are:

* Division of work amongst team members.
* Installed Visual Studio 2012 on computers of all developers.
* User requirements specification.
* The Project Plan

Deliverables for milestone **M2** are:

* Class diagram for the software program with description of every class.
* Design document

Deliverables for milestone **M3** are:

* C# application (the Code).
* Process report.

Deliverables for milestone **M4** are:

* Test report including all succeeded tests, all failed tests and a list of improvements.
* The user manual document.

Deliverables for milestone **M6** are:

* A deployed system consisting of the C# application is running on computers of all teachers.

will be added after the interview with the client…